SPRINT RETROSPECTIVE

| Sprint Number | What Went Well | What Went Wrong |
| --- | --- | --- |
| Sprint 1 (Planning) 16/02–22/02 | • Finalized SRS mapped to core modules. • Delivered UML Class, Sequence, Activity diagrams. • Strict NFRs defined for FastAPI. • GitHub repo created with CI/CD. | • Ambiguity mapping objects to SQLite. • Overlapping actor definitions in UML. • SRS formatting to IEEE took extra time. • Memento state scope was unclear. |
| Sprint 2 (Auth & UI) 23/02–01/03 | • Full Auth flow (Login, Register, Profile). • React integrated with FastAPI backend. • SMTP mail service for Forgot Password. • Reusable Header/Footer components. | • Prop-drilling before state management. • CORS errors blocked API testing. • Async DB connections dropped requests. • JWT refresh had expiration bugs. |
| Sprint 3 (Core Engine) 02/03–08/03 | • Day-by-day simulation loop built. • Portfolio with Buy/Sell logic integrated. • DB transaction integrity verified. • Memento undo feature implemented. | • Large CSVs caused memory overflows. • Date gaps required schema changes. • Atomic transactions were complex. • Timer hooks caused state desyncs. |
| Sprint 4 (Dashboards) 09/03–15/03 | • Net-Worth Dashboard with Pie Charts. • Gamification (Streaks, Badges) added. • PDF generation for monthly reports. • E2E tests passed before sign-off. | • Pagination degraded History loads. • Chart init lagged on large datasets. • Cache vs Undo state consistency bugs. • PDF page-breaks needed iterations. |

SPRINT REVIEW

SPRINT 1 - REVIEW (16/02 – 22/02)

| Day | What went well | What didn't go well | What still Puzzles us | What Have we Learnt |
| --- | --- | --- | --- | --- |
| Day 1 16/02 | Defined architecture scope. | Actor role ambiguity. | DB schema complexity? | Keep early models simple. |
| Day 2 17/02 | Refined primary use cases. | Use-case flow overlaps. | Best granularity level? | Merge similar components. |
| Day 3 18/02 | Documented core requirements. | NFRs took extra time. | Measuring performance? | Quantifiable metrics key. |
| Day 4 19/02 | Finalized Class and Sequence. | UML formatting delays. | Handling async flows? | Collaborative tools help. |
| Day 5-7 20–22/02 | SRS updates and reviews. | Feedback conflicts arose. | Covering edge cases? | Iterative reviews help. |

SPRINT 2 - REVIEW (23/02 – 01/03)

| Day | What went well | What didn't go well | What still Puzzles us | What Have we Learnt |
| --- | --- | --- | --- | --- |
| Day 1 23/02 | Created Header and Homepage. | Responsive layout issues. | Best breakpoints? | Modular approach saves time. |
| Day 2 24/02 | Login/Register forms built. | Multi-step state issues. | Async validation edges? | Centralized logic is clean. |
| Day 3 25/02 | Forgot Password with SMTP. | Secure token pipelines. | Optimal token expiry? | Short-lived tokens critical. |
| Day 4 26/02 | UI acceptance criteria done. | Detail vs brevity balance. | Criteria precision level? | BDD formats clarify scope. |
| Day 5-7 27/02– 01/03 | Auth linked to SQLite DB. | Async DB connection drops. | API error frameworks? | Global middleware stabilizes. |

SPRINT 3 - REVIEW (02/03 – 08/03)

| Day | What went well | What didn't go well | What still Puzzles us | What Have we Learnt |
| --- | --- | --- | --- | --- |
| Day 1 02/03 | CSV parsing implemented. | Memory on large CSVs. | Stream vs chunk load? | Streaming wins entirely. |
| Day 2 03/03 | Portfolio state initialized. | Schema design for history. | Optimal snapshot index? | Normalization is faster. |
| Day 3 04/03 | Simulation loop working. | Loop performance issues. | Non-blocking fetches? | Batch ops reduce overhead. |
| Day 4 05/03 | Buy/Sell logic completed. | Insufficient fund errors. | Concurrent DB safety? | Atomic transactions needed. |
| Day 5-7 06–08/03 | Memento undo integrated. | Cascading state revert. | Event vs snapshot undo? | Snapshots simpler to use. |

SPRINT 4 - REVIEW (09/03 – 15/03)

| Day | What went well | What didn't go well | What still Puzzles us | What Have we Learnt |
| --- | --- | --- | --- | --- |
| Day 1 09/03 | Trading history table built. | Pagination was very slow. | Better indexing method? | Keyset pagination scales. |
| Day 2 10/03 | Net-Worth charts added. | Canvas rendering lagged. | Custom chart tooltips? | Server-side aggregation. |
| Day 3 11/03 | Gamification elements added. | Streak rule definition. | Prevent gaming abuse? | Backend validation is key. |
| Day 4 12/03 | Report aggregation complete. | PDF export formatting. | Best PDF generator? | Dedicated libs work best. |
| Day 5-7 13–15/03 | E2E integration finished. | Minor frontend desyncs. | Full E2E automation? | CI/CD checks are reliable. |

DAILY  STANDUP  MEETINGS

Sprint 1:- (16/02/26 – 22/02/26)

| Day & Date | Team Members | What you did Yesterday? | What you will do Today? | Obstacles faced |
| --- | --- | --- | --- | --- |
| Day 1 16/02 | Ayeshaani Kushwaha | Reviewed project requirements. | Starting Use-Case Diagram. | Understanding actor roles. |
| Day 1 16/02 | Charvi Joshi | Analyzed system workflow. | Created GitHub repository. | Setting up access rules. |
| Day 1 16/02 | Ayush Solanki | Studied DB design patterns. | Starting Activity Diagram. | Clarifying process order. |
| Day 1 16/02 | Chirag Hoondlani | Identified entity relations. | Drafting database schema. | Deciding FK constraints. |
| Day 1 16/02 | Dherya Mujawdiya | Reviewed SRS templates. | Starting UI wireframes. | Understanding UI scope. |
| Day 2 17/02 | Ayeshaani Kushwaha | Completed Use-Case draft. | Refining sub-flows. | Overlapping actor duties. |
| Day 2 17/02 | Charvi Joshi | Finished GitHub repo setup. | Designing Class Diagram. | Mapping class attributes. |
| Day 2 17/02 | Ayush Solanki | Started Activity Diagram. | Completing all paths. | Finalizing flow paths. |
| Day 2 17/02 | Chirag Hoondlani | Drafted baseline schema. | Refining DB relations. | Composite key scenarios. |
| Day 2 17/02 | Dherya Mujawdiya | Started dashboard wireframes. | Designing main layout. | Layout alignment issues. |
| Day 3 18/02 | Ayeshaani Kushwaha | Refined Use-Case sub-flows. | Cross-ref with Sequence. | Syncing with Class Diagram. |
| Day 3 18/02 | Charvi Joshi | Completed Class Diagram. | Designing Sequence Diagram. | Clarifying method calls. |
| Day 3 18/02 | Ayush Solanki | Completed Activity Diagram. | Documenting functional reqs. | IEEE formatting rules. |
| Day 3 18/02 | Chirag Hoondlani | Refined entity relations. | Drafting NFRs in SRS. | Defining perf limits. |
| Day 3 18/02 | Dherya Mujawdiya | Designed dashboard layout. | Designing Auth page UI. | Consistent styling. |
| Day 4 19/02 | Ayeshaani Kushwaha | Helped finalize Sequence. | Reviewing all diagrams. | Standard UML notation. |
| Day 4 19/02 | Charvi Joshi | Completed Sequence Diagram. | Verifying diagram consistency. | Fixing naming conflicts. |
| Day 4 19/02 | Ayush Solanki | Documented functional reqs. | Consolidating full SRS. | Spacing/format conflicts. |
| Day 4 19/02 | Chirag Hoondlani | Drafted complete NFRs. | Reviewing NFRs with team. | Aligning with tech stack. |
| Day 4 19/02 | Dherya Mujawdiya | Designed Auth page UI. | Reviewing wireframes. | Edge case view states. |
| Day 5 20/02 | Ayeshaani Kushwaha | Reviewed all UML diagrams. | Planning UI components. | Categorizing reusable parts. |
| Day 5 20/02 | Charvi Joshi | Verified diagram consistency. | Finalizing CI/CD pipeline. | GitHub Actions config. |
| Day 5 20/02 | Ayush Solanki | Consolidated SRS document. | Final SRS proofreading. | Catching minor typos. |
| Day 5 20/02 | Chirag Hoondlani | Reviewed NFRs with team. | Planning backend routes. | REST payload structure. |
| Day 5 20/02 | Dherya Mujawdiya | Reviewed all wireframes. | Setting up React + Vite. | Build config errors. |
| Day 6 21/02 | Ayeshaani Kushwaha | Planned UI component tree. | Finalizing component naming. | Avoiding naming conflicts. |
| Day 6 21/02 | Charvi Joshi | Configured GitHub Actions. | Testing CI build pipeline. | Build script path errors. |
| Day 6 21/02 | Ayush Solanki | Proofread SRS functional reqs. | Formatting SRS appendices. | Table formatting issues. |
| Day 6 21/02 | Chirag Hoondlani | Planned backend route paths. | Defining API response models. | Choosing schema validators. |
| Day 6 21/02 | Dherya Mujawdiya | Set up React + Vite project. | Installing core dependencies. | Dependency version clashes. |
| Day 7 22/02 | Ayeshaani Kushwaha | Finalized component hierarchy. | Sprint 1 retrospective prep. | Summarizing key learnings. |
| Day 7 22/02 | Charvi Joshi | Tested CI/CD pipeline fully. | Sprint 1 retrospective prep. | Documenting blockers faced. |
| Day 7 22/02 | Ayush Solanki | Formatted SRS appendices. | Sprint 1 retrospective prep. | Aligning sections with IEEE. |
| Day 7 22/02 | Chirag Hoondlani | Defined API response schemas. | Sprint 1 retrospective prep. | Finalizing route naming. |
| Day 7 22/02 | Dherya Mujawdiya | Installed all dependencies. | Sprint 1 retrospective prep. | Verifying dev environment. |

Sprint 2:- (23/02/26 – 01/03/26)

| Day & Date | Team Members | What you did Yesterday? | What you will do Today? | Obstacles faced |
| --- | --- | --- | --- | --- |
| Day 1 23/02 | Ayeshaani Kushwaha | Planned component hierarchy. | Creating Header/Footer. | Responsive design issues. |
| Day 1 23/02 | Charvi Joshi | Finalized CI/CD pipeline. | Building backend + Login. | Connecting SQLite securely. |
| Day 1 23/02 | Ayush Solanki | Concluded SRS verification. | Designing BDD criteria. | Standardizing test format. |
| Day 1 23/02 | Chirag Hoondlani | Planned REST endpoints. | Implementing DB models. | Async init timeout issues. |
| Day 1 23/02 | Dherya Mujawdiya | Finished React env setup. | Creating route guards. | Protecting private routes. |
| Day 2 24/02 | Ayeshaani Kushwaha | Created Header/Footer. | Developing Registration UI. | Frontend form validation. |
| Day 2 24/02 | Charvi Joshi | Built Login backend logic. | Linked Auth to database. | Password hashing issues. |
| Day 2 24/02 | Ayush Solanki | Created BDD criteria doc. | Writing component tests. | Mapping test identifiers. |
| Day 2 24/02 | Chirag Hoondlani | Implemented DB model layer. | Creating Auth endpoints. | JWT token generation. |
| Day 2 24/02 | Dherya Mujawdiya | Created router with guards. | Developing Homepage UI. | Dynamic child components. |
| Day 3 25/02 | Ayeshaani Kushwaha | Completed Registration UI. | Developing Login Page UI. | Prop-drilling auth state. |
| Day 3 25/02 | Charvi Joshi | Linked Auth to database. | Building Forgot Pwd backend. | Secure reset token hashes. |
| Day 3 25/02 | Ayush Solanki | Implemented component tests. | Writing integration tests. | Mocking DB responses. |
| Day 3 25/02 | Chirag Hoondlani | Created Auth endpoints. | Adding rate limiting. | Request timeout values. |
| Day 3 25/02 | Dherya Mujawdiya | Developed Homepage UI. | Building Edit Profile UI. | Isolated form states. |
| Day 4 26/02 | Ayeshaani Kushwaha | Finalized Login Page UI. | Creating Forgot Pwd UI. | OTP verification input. |
| Day 4 26/02 | Charvi Joshi | Built Forgot Pwd backend. | Integrated SMTP mail service. | SMTP relay config. |
| Day 4 26/02 | Ayush Solanki | Compiled test suite. | Executing BDD checklists. | Missing edge validations. |
| Day 4 26/02 | Chirag Hoondlani | Refined endpoints + limits. | Linking APIs to frontend. | CORS policy errors. |
| Day 4 26/02 | Dherya Mujawdiya | Developed Profile Edit UI. | Refactoring Redux slice. | Session persistence. |
| Day 5 27/02 | Ayeshaani Kushwaha | Polished Forgot Pwd UI. | Reviewing all Auth UI. | Toast notification styles. |
| Day 5 27/02 | Charvi Joshi | Tested SMTP mail service. | Verified full Auth + DB flow. | Minor token timing bugs. |
| Day 5 27/02 | Ayush Solanki | Executed BDD checklists. | Documenting test results. | Edge case summaries. |
| Day 5 27/02 | Chirag Hoondlani | Connected APIs to frontend. | Fixing CORS integration. | JSON error format. |
| Day 5 27/02 | Dherya Mujawdiya | Refactored Redux auth. | Preparing simulation setup. | Nested routing structure. |
| Day 6 28/02 | Ayeshaani Kushwaha | Reviewed all Auth UI flows. | Cross-browser testing Auth. | Safari input rendering bugs. |
| Day 6 28/02 | Charvi Joshi | Verified Auth + DB fully. | Testing edge case auth flows. | Empty field submit handling. |
| Day 6 28/02 | Ayush Solanki | Documented test results. | Writing regression test plan. | Prioritizing critical tests. |
| Day 6 28/02 | Chirag Hoondlani | Fixed CORS fully. | Reviewing API error handling. | Standardizing HTTP codes. |
| Day 6 28/02 | Dherya Mujawdiya | Prepared simulation dirs. | Planning simulation state mgmt. | Redux vs Context decision. |
| Day 7 01/03 | Ayeshaani Kushwaha | Completed cross-browser tests. | Sprint 2 retrospective prep. | Documenting UI fixes. |
| Day 7 01/03 | Charvi Joshi | Tested all auth edge cases. | Sprint 2 retrospective prep. | Summarizing backend status. |
| Day 7 01/03 | Ayush Solanki | Wrote regression test plan. | Sprint 2 retrospective prep. | Compiling test coverage. |
| Day 7 01/03 | Chirag Hoondlani | Reviewed all error handling. | Sprint 2 retrospective prep. | Listing open API issues. |
| Day 7 01/03 | Dherya Mujawdiya | Planned simulation state. | Sprint 2 retrospective prep. | Summarizing frontend status. |

Sprint 3:- (02/03/26 – 08/03/26)

| Day & Date | Team Members | What you did Yesterday? | What you will do Today? | Obstacles faced |
| --- | --- | --- | --- | --- |
| Day 1 02/03 | Ayeshaani Kushwaha | Reviewed all auth UI flows. | Designing CSV upload UI. | Large file drag-and-drop. |
| Day 1 02/03 | Charvi Joshi | Verified auth DB integrity. | Building CSV parser backend. | Memory on large CSVs. |
| Day 1 02/03 | Ayush Solanki | Documented Sprint 2 tests. | Designing data structures. | Daily tick model size. |
| Day 1 02/03 | Chirag Hoondlani | Fixed CORS and JSON issues. | Developing Portfolio Init API. | User-session linking. |
| Day 1 02/03 | Dherya Mujawdiya | Prepared simulation routing. | Planning frontend loop. | UI re-render frequency. |
| Day 2 03/03 | Ayeshaani Kushwaha | Designed CSV Upload with preview. | Integrating CSV endpoint. | Multipart form parsing. |
| Day 2 03/03 | Charvi Joshi | Built Market Data parser. | Verified CSV ingestion. | Inconsistent date formats. |
| Day 2 03/03 | Ayush Solanki | Designed data structure schemas. | Implementing Portfolio logic. | Portfolio snapshot schema. |
| Day 2 03/03 | Chirag Hoondlani | Developed Portfolio Init API. | Creating simulation loop. | Sequential DB I/O perf. |
| Day 2 03/03 | Dherya Mujawdiya | Planned frontend loop render. | Connecting Play/Pause controls. | Timer hook race conditions. |
| Day 3 04/03 | Ayeshaani Kushwaha | Integrated CSV to backend. | Refining Market Data view. | Virtual scrolling for data. |
| Day 3 04/03 | Charvi Joshi | Verified ingestion quality. | Added market data validation. | Missing trading day gaps. |
| Day 3 04/03 | Ayush Solanki | Implemented portfolio tracking. | Writing Buy algorithm. | Insufficient funds case. |
| Day 3 04/03 | Chirag Hoondlani | Created backend sim loop. | Optimizing DB fetch in loop. | DB I/O blocking thread. |
| Day 3 04/03 | Dherya Mujawdiya | Connected Play/Pause controls. | Implementing Sell algorithm. | Avg cost basis updates. |
| Day 4 05/03 | Ayeshaani Kushwaha | Refined Market Data view. | Preparing Trading UI forms. | Stock quantity validation. |
| Day 4 05/03 | Charvi Joshi | Added full data validation. | Verified Buy/Sell end-to-end. | Atomic DB transactions. |
| Day 4 05/03 | Ayush Solanki | Wrote Buy algorithm logic. | Reviewing response contracts. | Transaction ledger format. |
| Day 4 05/03 | Chirag Hoondlani | Optimized DB in sim loop. | Integrating Undo (Memento). | State recreation on undo. |
| Day 4 05/03 | Dherya Mujawdiya | Implemented Sell algorithm. | Connecting Trading UI to API. | Debouncing rapid trades. |
| Day 5 06/03 | Ayeshaani Kushwaha | Polished Trading UI forms. | Testing full trading flow. | Minor state desyncs. |
| Day 5 06/03 | Charvi Joshi | Verified Buy/Sell interactions. | Ensured backend consistency. | Rollback edge bugs. |
| Day 5 06/03 | Ayush Solanki | Reviewed response structures. | Writing Undo unit tests. | Mocking state chains. |
| Day 5 06/03 | Chirag Hoondlani | Integrated Memento undo. | Refining state snapshots. | Memory overhead of states. |
| Day 5 06/03 | Dherya Mujawdiya | Connected Trading UI to APIs. | Reviewing simulation UX. | Trade feedback toasts. |
| Day 6 07/03 | Ayeshaani Kushwaha | Tested full trading flow. | Fixing UI state edge cases. | Stale data after undo. |
| Day 6 07/03 | Charvi Joshi | Ensured backend consistency. | Stress testing simulation loop. | High-load DB timeout errors. |
| Day 6 07/03 | Ayush Solanki | Wrote Undo unit tests. | Running full test suite. | Flaky async test results. |
| Day 6 07/03 | Chirag Hoondlani | Refined state snapshot logic. | Optimizing snapshot storage. | Pruning old snapshot data. |
| Day 6 07/03 | Dherya Mujawdiya | Reviewed simulation UX flow. | Adding loading indicators. | Spinner placement issues. |
| Day 7 08/03 | Ayeshaani Kushwaha | Fixed UI state edge cases. | Sprint 3 retrospective prep. | Documenting UI bug fixes. |
| Day 7 08/03 | Charvi Joshi | Stress tested simulation loop. | Sprint 3 retrospective prep. | Summarizing perf results. |
| Day 7 08/03 | Ayush Solanki | Ran full test suite. | Sprint 3 retrospective prep. | Compiling test pass rate. |
| Day 7 08/03 | Chirag Hoondlani | Optimized snapshot storage. | Sprint 3 retrospective prep. | Documenting Memento changes. |
| Day 7 08/03 | Dherya Mujawdiya | Added loading indicators. | Sprint 3 retrospective prep. | Summarizing UX improvements. |

Sprint 4:- (09/03/26 – 15/03/26)

| Day & Date | Team Members | What you did Yesterday? | What you will do Today? | Obstacles faced |
| --- | --- | --- | --- | --- |
| Day 1 09/03 | Ayeshaani Kushwaha | Tested trading UI thoroughly. | Designing dashboard charts. | Choosing chart library. |
| Day 1 09/03 | Charvi Joshi | Ensured backend consistency. | Writing Net-Worth APIs. | Aggregating large datasets. |
| Day 1 09/03 | Ayush Solanki | Wrote Undo feature tests. | Implementing Pie Chart UI. | Dynamic data to chart. |
| Day 1 09/03 | Chirag Hoondlani | Refined state snapshotting. | Developing History view. | Pagination performance. |
| Day 1 09/03 | Dherya Mujawdiya | Reviewed simulation UX flow. | Implementing Streak rules. | Streak conditions logic. |
| Day 2 10/03 | Ayeshaani Kushwaha | Designed dashboard layout. | Integrating charts with API. | Chart rendering lag. |
| Day 2 10/03 | Charvi Joshi | Wrote Net-Worth API routes. | Verified Dashboard data flow. | Time-series formatting. |
| Day 2 10/03 | Ayush Solanki | Implemented Pie Chart view. | Implementing Badge logic. | Badge threshold values. |
| Day 2 10/03 | Chirag Hoondlani | Developed History list view. | Optimizing History queries. | Adding DB indexes. |
| Day 2 10/03 | Dherya Mujawdiya | Implemented Streak backend. | Linking Streak to frontend. | Instant UI updates. |
| Day 3 11/03 | Ayeshaani Kushwaha | Integrated charts with API. | Styling badge UI elements. | Badge visual design. |
| Day 3 11/03 | Charvi Joshi | Verified dashboard integrity. | Setting up Report aggregation. | Complex SQL aggregation. |
| Day 3 11/03 | Ayush Solanki | Implemented Badge system. | Connecting Badges to UI. | Multi-context state sync. |
| Day 3 11/03 | Chirag Hoondlani | Optimized queries + indexes. | Developing PDF generation. | Headless PDF formatting. |
| Day 3 11/03 | Dherya Mujawdiya | Linked Streak to frontend. | Generating test dummy data. | Test data edge cases. |
| Day 4 12/03 | Ayeshaani Kushwaha | Styled Gamification UI. | Reviewing cross-browser UI. | CSS overflow on mobile. |
| Day 4 12/03 | Charvi Joshi | Set up Report aggregation. | Verified Reports engine. | Rounding calculation bugs. |
| Day 4 12/03 | Ayush Solanki | Connected Badges API to UI. | Refining PDF styling. | PDF page break markers. |
| Day 4 12/03 | Chirag Hoondlani | Developed PDF gen service. | Running E2E tests. | Isolating flaky tests. |
| Day 4 12/03 | Dherya Mujawdiya | Generated test QA data. | Assisting E2E automation. | Simulating user journeys. |
| Day 5 13/03 | Ayeshaani Kushwaha | Reviewed full UI layout. | Finalizing frontend build. | Minified bundle issues. |
| Day 5 13/03 | Charvi Joshi | Verified Reports accuracy. | Final review + deploy prep. | Env variable mapping. |
| Day 5 13/03 | Ayush Solanki | Refined PDF page layout. | Executing final QA checks. | No major issues found. |
| Day 5 13/03 | Chirag Hoondlani | Ran full E2E test suites. | Resolving final UI bugs. | Timezone date shift bugs. |
| Day 5 13/03 | Dherya Mujawdiya | Assisted E2E automation. | Gathering sprint metrics. | Compiling metric data. |
| Day 6 14/03 | Ayeshaani Kushwaha | Finalized frontend build. | Deploying to staging server. | Build env discrepancies. |
| Day 6 14/03 | Charvi Joshi | Completed deploy prep. | Running staging smoke tests. | Staging DB config mismatch. |
| Day 6 14/03 | Ayush Solanki | Executed final QA checks. | Documenting QA sign-off report. | Formatting final report. |
| Day 6 14/03 | Chirag Hoondlani | Resolved final UI bugs. | Verifying staging deployment. | Network proxy timeouts. |
| Day 6 14/03 | Dherya Mujawdiya | Gathered sprint metrics. | Preparing demo presentation. | Selecting key demo flows. |
| Day 7 15/03 | Ayeshaani Kushwaha | Deployed to staging server. | Sprint 4 retrospective prep. | Documenting final UI state. |
| Day 7 15/03 | Charvi Joshi | Ran staging smoke tests. | Sprint 4 retrospective prep. | Summarizing deployment status. |
| Day 7 15/03 | Ayush Solanki | Documented QA sign-off. | Sprint 4 retrospective prep. | Compiling final test metrics. |
| Day 7 15/03 | Chirag Hoondlani | Verified staging deployment. | Sprint 4 retrospective prep. | Listing known minor issues. |
| Day 7 15/03 | Dherya Mujawdiya | Prepared demo presentation. | Sprint 4 retrospective prep. | Finalizing project summary. |